IWP Community Connections Project Brain V23

Production baseline and continuation context

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

| Version | Backend | Browser | Status |
| --- | --- | --- | --- |
| 23.0.0 | 267 / 267 PASS | 22 / 22 PASS | FINAL GREEN BUILD |

# Current Restore Point

V23.0.0 Final Green Build, deployed and verified July 13, 2026. This is the restore point for all future work.

# V23 Completed Work

Public Community Memories viewer and responsive photo lightbox.

Organizer memory upload, moderation, approval, hiding, featuring, deletion, filters, and bulk approval.

Post-event public memory sharing with multi-photo submission and approval protection.

Pending-memory counts and organizer moderation email alerts.

Memory upload limits, throttling, broken-image fallbacks, and production hardening.

Organizer analytics foundation, dashboard metrics, ranking, trends, and CSV export.

Premium Adventure Details redesign with organizer spotlight and journey presentation.

Registration UX overhaul with capacity messaging, review, validation, and mobile improvements.

Landing and public experience polish, category discovery, responsive behavior, and accessibility improvements.

Release cleanup, version alignment, expanded regression coverage, and final analytics CSS display fix.

# Verified Green Build

Backend: 267 passed, 0 failed, 0 warnings.

Browser: 22 passed, 0 failed, 0 warnings, 0 skipped.

Report: IWP Community Connections V23.0.0 Final Green Build Regression Report.

The browser suite confirms the current server backend baseline is clean.

# Settled Decisions

Public experience is named Find Your Next Adventure.

Organizer experience uses Adventure Builder and Organizer Command Center.

Public browsing cannot require Google login.

Organizer access requires an approved Google account.

Events are member-organized and are not official IWP events.

First Responders is inclusive. Do not separately list dispatchers or corrections in general descriptions.

Avoid em dashes in user-facing writing.

Preserve working behavior. Make targeted changes and rerun regression.

# Exact Next Task

Begin Project Brain V24 with a focused Community Memories production acceptance pass. Verify public submission, organizer alert, pending count, approval, featured selection, public gallery display, lightbox, and mobile behavior on one completed adventure.

# Release Rule

A new release becomes Green only after the deployed backend and browser suites both report zero failures and zero warnings. V23.0.0 currently meets this rule.