IWP Community Connections Sprint Board V23

V23 complete - V24 queued

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

| Version | Backend | Browser | Status |
| --- | --- | --- | --- |
| 23.0.0 | 267 / 267 PASS | 22 / 22 PASS | FINAL GREEN BUILD |

# Completed in V23

Sprint 1 - Public Community Memories Viewer

Sprint 2 - Organizer Community Memories

Sprint 3 - Post-Event Memory Sharing

Sprint 4 - Memory Moderation Alerts

Sprint 5 - Organizer Memory Moderation

Sprint 6 - Community Memories Production Hardening

Sprint 7 - Organizer Analytics Foundation

Sprint 8 - Organizer Analytics Dashboard

Sprint 9 - Adventure Details Premium Redesign

Sprint 10 - Registration UX Overhaul

Sprint 11 - Landing and Public Experience Polish

Sprint 12 - Final Green Build, documentation, regression fixes, and CSS display correction

# Current Status

V23.0.0 is the active Final Green Build. No V23 development sprint remains open.

# Next Sprint - V24 Sprint 1

Community Memories production acceptance and defect-only stabilization.

## Acceptance Targets

Public memory submission on a completed adventure.

Organizer pending alert and correct count.

Approval, featured selection, moderation filters, and public display.

Gallery/lightbox and mobile validation.

Regression rerun after any fix.

# Later Backlog

Replace remaining low-quality activity icons with the approved visual direction.

Complete OAuth verification work to remove the unverified-app warning.

Review organizer application discovery and flow.

Continue targeted premium UI polish only after V24 acceptance is clean.